## Slide 1: Midterm Presentation
Presented by: Jeremy Solmonson
Class Project: CS 5371
21 Mar 19
Research Update

## Slide 2: Overview
Goal of Research
Challenges
Metrics
Timeline
Angr

## Slide 3: Goal of Research
To create a fuzzer
Fuzzer begins execution in the middle of a software program
The fuzzer can be restarted
Fuzzer will only fuzz user input
Fuzzer will be knowledgeable of the constraints the input undergoes
Goal of Research
Challenges
Metrics
Timeline
Angr

## Slide 4: Challenges
Must solve a problem (fuzzing is slow)
  Speed up fuzzing through selective execution
Must be unique
  No other research has done this
Must be implemented quickly
  By the end of the semester
Must identify user inputs and their constraints
  Looking for tools to solve this
Must test against a large number of programs
  The NIST Juliet test suite
Must be comparable (or better) than the state-of-the-art
  Requires comparative research and results
Goal of Research
Challenges
Metrics
Timeline
Angr

## Slide 5: Metrics
Record execution time
Number of vulnerabilities found
Number of program crashes (this is good)
Ratio between:
  True positives
  False positives
  False negatives
Goal of Research
Challenges
Metrics
Timeline
Angr

## Slide 6: Timeline
Week | Milestone | Status
2/25 | Researched tools to perform state saving operations | Done
3/4 | Downloaded Angr and learned it’s basic features | Done
3/11 | Build test program and ensure state saving/restoring feature works in Angr | Ongoing
3/18 | Fuzz single variable with state saving/restoring. Look for input constraint tool | TBD
3/25 | *** Select input constraint tool and verify functionally. | TBD
4/1 | Integrate constraint tool within Angr framework Will need to integrate symbolic execution / SMT solver | TBD
4/8 | Verify functionality with additional programs | TBD
4/15 | Include more programs (approx. 100) to ensure functionality | TBD
4/22 | Record results compared to other fuzzing technologies | TBD

## Slide 7: What is Angr
  Python framework for analyzing binaries
  Multi-architecture binary analysis toolkit
  Control Flow Graph (CFG) recovery
  An executable and library loader (CLE)
  A library describing various architectures
  Performs symbolic execution
  State saving with SimStates
Goal of Research
Challenges
Metrics
Timeline
Angr

## Slide 8
Questions or Comments
?? || //
“Program testing can be used to show the presence of bugs, but never to show their absence!” ― Edsger W. Dijkstra